VERA NATURALS — Full-Stack MERN E-Commerce Platform

Your project should be a complete e-commerce application, not just a shopping website. It will have two connected experiences: a premium botanical-product storefront for customers and a professional, interactive Business Intelligence (BI) dashboard for administrators. Both will use the same backend and MongoDB database.

1. Application preview

Here is the initial visual concept for VERA NATURALS, based on your green-and-gold botanical logo and the natural wellness branding you provided.

Storefront + Admin Dashboard · Desktop concept

View preview

This is a static visual mockup, not the running application. The displayed sales figures, customer counts, orders, product prices, and growth percentages are illustrative. The implemented dashboard will fetch actual data from the database.

2. Overall system architecture

React Frontend

Customer storefront · User account · Admin dashboard

HTTPS · Protected REST API

Node.js + Express.js

Authentication · Authorization · Business logic · Payments · Analytics

MongoDB

Users · Products · Inventory · Orders · Payments · Reviews · Analytics data

Payment gateway

Razorpay or another supported gateway, with verified payment webhooks and payment-status reconciliation.

Image storage and email services

Product image hosting, email verification, password resets and order notifications.

3. Customer application features

The customer interface should have the following pages and workflows.

Hair Oil Landing Page by Arshal Ameen on Dribbble

A. Home page and product discovery

Premium landing page, product categories, promotional banners, bestsellers, new arrivals, featured products and search.

Hair Care – Page 2 – Made To Bloom

B. Product catalogue and details

Category and price filters, sorting, pagination, product images, descriptions, ingredients, sizes, available stock, ratings and related items.

E-Commerce Website UI Design for Cosmetics & Beauty Products by Anwer on Dribbble

C. Cart and checkout

Add and remove items, change quantities, calculate shipping, apply coupons, manage delivery addresses and complete payment securely.

Browse thousands of History Order images for design inspiration | Dribbble

D. Customer account

Profile, saved addresses, order history, payment status, order tracking, wishlist, reviews, password change and account settings.

Additional features should include responsive mobile layouts, contact and FAQ pages, shipping and return policies, privacy policy, product availability indicators, empty-cart states and helpful error messages.

4. Authentication and authorization

Authentication determines who the user is. Authorization determines what that user is allowed to do.

| Capability | Customer | Admin |
| --- | --- | --- |
| Sign up and log in | Yes | Securely provisioned account |
| View and purchase products | Yes | Yes |
| Access own profile and orders | Yes | As permitted by admin role |
| Manage product catalogue | No | Yes |
| Manage inventory and categories | No | Yes |
| View all customer accounts | No | Yes |
| Update order and fulfilment status | No | Yes |
| View business analytics | No | Yes |
| Manage coupons and promotions | No | Yes |
| Manage administrative access | No | Restricted privileged admin |

Security implementation

The application should include:

- Secure password hashing using Argon2id or bcrypt.

- Email verification, forgot-password and reset-password workflows.

- Secure sessions or access and refresh tokens stored in appropriately configured HTTP-only cookies.

- Server-side role checks for every protected API route.

- Rate limiting on authentication endpoints and validation of all submitted data.

- Secure account recovery, session revocation, HTTPS and appropriate CSRF protections when cookie-based authentication is used.

- Audit logs for sensitive administrative actions.

Important: Do not allow public registration to assign the admin role. Create the first admin through a controlled setup process, then allow privileged account management through protected admin operations.

5. Professional admin BI dashboard

The admin dashboard is one of the most important parts of this project. It must be connected to the live backend rather than displaying hardcoded sample metrics.

Analytics overview

Interactive reports with date ranges, filters and drill-downs.

Total revenue

Live data

Paid orders, net of recorded refunds

Total orders

Live data

Order count and status breakdown

Customers

Live data

Registered and repeat customers

Inventory

Live data

Low-stock products and stock value

Dashboard visualizations

Revenue trends

Daily, weekly, monthly and custom date ranges; comparisons against previous periods.

Product and category performance

Best-selling products, sales by category, average order value, returns and discounts.

Operations and customer insights

Order fulfilment, cancellations, repeat purchases, new registrations and low-stock alerts.

Use a charting library such as Recharts, with backend aggregation pipelines in MongoDB. Admin tables should support search, sorting, pagination, filters and CSV export.

A conversion-rate metric will require reliable visit, product-view and checkout event tracking; it cannot be derived accurately from orders alone. All financial metrics should have explicit definitions so pending payments and refunds are treated consistently.

Admin management modules

| Module | Administrative capabilities |
| --- | --- |
| Products | Create, edit, archive and delete products; manage images, pricing, variants and descriptions |
| Categories | Add and organize product categories |
| Inventory | Update stock, adjust stock with a reason, inspect low-stock alerts |
| Orders | Search orders, update fulfilment, manage cancellations and process eligible refunds |
| Customers | Search accounts, inspect order history, deactivate accounts and manage customer support |
| Promotions | Configure coupons, discounts, campaigns and date limits |
| Analytics | Sales, profit estimates where cost data exists, inventory and customer reports |
| Settings | Store information, shipping rules, tax settings and notification preferences |
| Admin security | Manage approved admin accounts, permissions and audit logs |

Administrative access to customer data should follow the principle of least privilege. Every sensitive change must be authorized by the backend and recorded where appropriate.

6. MongoDB database design

Use separate collections for the main business entities.

| Collection | Important information |
| --- | --- |
| users | Name, email, password hash, role, verification state, account status |
| products | Name, SKU, description, category, variants, price, images, stock, status |
| categories | Name, slug, description, display order |
| carts | User, product variants, quantities |
| orders | Order items, price snapshots, address snapshot, totals, payment and fulfilment status |
| payments | Gateway reference, amount, status, verification and refund records |
| coupons | Code, discount rules, expiry and usage limits |
| reviews | Product, customer, rating and review text |
| wishlists | Customer and saved product references |
| inventoryMovements | Stock changes, reason, timestamp and administrator |
| auditLogs | Actor, action, target record, timestamp and relevant change details |
| analyticsEvents | Product views, cart actions and checkout events where required |

Use indexes for frequently queried fields such as email, SKU, category, order date and status. Use database validation and appropriate transaction support for operations that must remain consistent.

7. Backend API structure

The frontend will communicate with Express through a versioned REST API.

| API namespace | Example endpoints |
| --- | --- |
| /api/v1/auth | POST /register, POST /login, POST /logout, GET /me, POST /forgot-password |
| /api/v1/products | GET /, GET /:id |
| /api/v1/categories | GET / |
| /api/v1/cart | GET /, POST /items, PATCH /items/:id, DELETE /items/:id |
| /api/v1/orders | POST /, GET /my-orders, GET /:id |
| /api/v1/payments | Create payment, verify payment and receive payment webhook events |
| /api/v1/account | Update profile, addresses, password and wishlist |
| /api/v1/admin/products | Product management operations |
| /api/v1/admin/orders | Order search and authorized fulfilment changes |
| /api/v1/admin/users | Customer and administrative account management |
| /api/v1/admin/analytics | Dashboard KPIs, time series, product performance and reports |
| /api/v1/admin/inventory | Stock, adjustments and low-stock reports |

The /admin routes are not secure merely because the admin pages are hidden from customers. Every request must undergo server-side authentication, permission checks and input validation.

For payments, verify gateway signatures and webhook events, handle duplicate events idempotently, and confirm payment status on the server. Never trust the browser alone to declare an order paid.

8. Recommended frontend pages and routing

/

├── /shop

├── /categories/:slug

├── /products/:slug

├── /cart

├── /checkout

├── /login

├── /signup

├── /forgot-password

├── /account

│   ├── /profile

│   ├── /addresses

│   ├── /orders

│   ├── /wishlist

│   └── /settings

└── /admin

├── /dashboard

├── /products

├── /categories

├── /inventory

├── /orders

├── /customers

├── /promotions

├── /analytics

├── /admins

└── /settings

Use a shared design system with the following proposed visual identity:

VERA NATURALS

Pure Botanical Wellness

Premium, botanical, sophisticated and approachable.

Forest green

#123E30

Botanical gold

#C6A45B

Warm ivory

#F6F0E5

Charcoal

#242824

Recommended frontend tools are React, Vite, TypeScript, React Router, Tailwind CSS or CSS Modules, TanStack Query for API state, and Recharts for analytics.

9. Implementation roadmap

Build the application in phases, with each phase resulting in a testable milestone.

Phase 1 — Foundation and design

Set up the client and server projects, environment configuration, MongoDB connection, design system and shared components. Finalize the catalogue and store policies.

Deliverable: Project foundation

Phase 2 — Authentication and permissions

Build signup, login, email verification, password recovery, profile access, secure sessions and role-based middleware. Create the initial administrator securely.

Deliverable: Protected user accounts

Phase 3 — Storefront and catalogue

Develop responsive home, product listing, category, product details, search, cart, wishlist and customer account pages.

Deliverable: Working product browsing

Phase 4 — Checkout and order management

Implement address handling, server-side price calculations, stock reservation, coupons, payment integration, webhook processing, order tracking and cancellation/refund workflows.

Deliverable: Complete purchase flow

Phase 5 — Admin management and BI

Implement product, stock, order and customer management, backend aggregation APIs, KPI cards, interactive charts, reports and audit logs.

Deliverable: Live admin dashboard

Phase 6 — Testing and deployment

Test permissions, checkout, payment failures, concurrency, responsive layouts, API validation and dashboard calculations. Configure production secrets, logging, database backups, HTTPS and deployment.

Deliverable: Production-ready release

10. Suggested project folder structure

vera-naturals/

├── client/

│   └── src/

│       ├── app/

│       ├── components/

│       ├── layouts/

│       ├── features/

│       │   ├── auth/

│       │   ├── products/

│       │   ├── cart/

│       │   ├── checkout/

│       │   ├── account/

│       │   └── admin/

│       ├── services/

│       ├── hooks/

│       └── types/

├── server/

│   └── src/

│       ├── config/

│       ├── models/

│       ├── routes/

│       ├── controllers/

│       ├── services/

│       ├── middleware/

│       ├── validators/

│       ├── jobs/

│       └── utils/

├── tests/

├── .env.example

├── README.md

└── package.json

Keep frontend UI logic separate from backend business logic. Controllers should stay relatively thin, with services handling business rules such as payment verification, inventory changes, order transitions and analytics calculations.

11. Product catalogue requirements

Your supplied references establish the VERA NATURALS branding and a botanical hair-care direction, but they do not contain a complete, verified product catalogue. Start with a flexible catalogue and enter the confirmed products before launching.

| Suggested category | Example product type | Information to store |
| --- | --- | --- |
| Hair oils | Botanical hair oil | Volume, ingredients, price, stock and usage instructions |
| Scalp care | Scalp serum | Volume, ingredients, instructions and warnings |
| Hair cleansing | Herbal shampoo | Volume, ingredients, directions and suitability |
| Hair treatment | Hair mask or conditioner | Size, ingredients, directions and product benefits |
| Wellness kits | Hair-care kit | Included products, bundle price and stock rules |

Product examples and all prices shown in the mockup are placeholders, not confirmed products or actual prices. Do not publish ingredient lists, dermatological claims, certification claims or health benefits until the business has verified them.

Each product should support a title, slug, SKU, category, images, variants, price, optional compare-at price, stock quantity, ingredient list, usage instructions, warnings, shipping details, publication status and optional product cost for margin analytics.

12. Testing and completion criteria

The application should only be considered complete once these end-to-end workflows work:

- A customer can register, verify their email, log in and recover their account.

- A customer can browse products, manage their cart, pay securely and see their order history.

- Payment failure or duplicate webhook delivery cannot incorrectly mark an order as paid or charge inventory twice.

- An ordinary customer cannot access administrative APIs by changing a URL or sending a direct HTTP request.

- An admin can create products, update stock, manage orders and inspect customer accounts within authorized permissions.

- Dashboard totals match the underlying order and payment records for the selected date range.

- Search, filters, pagination, charts, reports and mobile layouts work correctly.

- Sensitive data is protected, administrative actions are auditable, and production configuration does not expose secrets.

Recommended build order: start with the database models, authentication and authorization, then build the catalogue and purchase workflow. Once those core records are reliable, connect the BI dashboard to the same backend. This gives you a genuine full-stack application in which the customer storefront, admin tools and analytics all operate on the same source of truth.